## P V V N L-MT/COM/09(s)/22-23

SCHEDULE OF QUANTITIES, DESIRED DELIVERY & EARNEST MONEY

| Sl. No. | Item/Work | Quantity in nos. | Earnest Money in Rs. | Delivery Schedule |
| --- | --- | --- | --- | --- |
| 1. | Supply, Installation of GPRS/NBIOT Modem and integrate them with the MDAS Module | 10000 Nos. | Rs. 5,80,000 | - Supply Period: Commencement of delivery @ 20% of the order quantity within 45 days from the date of LOI & to be completed within 2 months thereafter. - Installation: To be completed within 9 months from the date of LOI. |

  - The Part-I of tender bid shall contain the earnest money.

  - The tenderers are required to furnish the earnest money for 100% quantity.

  - Tenderers offering less than 100% quantities shall not be considered and their offer shall be summarily rejected. EMD shall be submitted accordingly.

  - The quantities can vary + 20 % on either side.

  - The commencement of delivery shall be subjected to revision depending as firm requirement of material and ground balances with store at the time of delivery.

  - The delivery schedule may be revised as per requirement of PVVNL.

  - Earlier delivery however shall be acceptable. The above schedule shall be guaranteed and subject to penalty for late supplies as per clause No. 27 of form B and for installation as per relevant clause of Form ‘A’.